1. Project Members:

* *Rohan Nair*
* *Prathan Choksi*
* *Joel John*
* *Edwin Constancia*
* *Abtin Ghaffari*

1. Accomplishments for the week -- and which team members participated/contributed

* *UML Diagram –* ***Responsible:*** *Pratham Choksi* ***Reviewers/Accountable:*** *Rohan, Edwin, Abtin, Joel*
* *Story Board –* ***Responsible:*** *Joel John* ***Reviewers/Accountable:*** *Pratham, Rohan, Abtin, Edwin*
* *High Level Architecture Diagram –* ***Responsible:*** *Rohan Nair* ***Reviewers:*** *Joel, Abtin, Edwin Pratham*
* *IPO Charts (Service Broker, Tax, Message Error)– Responsible: Abtin Ghaffari* ***Reviewers/Accountable:*** *Edwin, Pratham, Joel, Rohan*
* *IPO Charts (Text Broker, Translator) – Responsible: Edwin Constancia* ***Reviewers/Accountable:*** *Abtin, Pratham, Joel, Rohan*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Finish Diagrams – Everyone – 3/23/2022*
* *Finish IPO Charts – Everyone – 3/24/2022*

1. List of issues, problems, or concern(s)

* *Finding a time to do work – It was hard to find a time to meet up because of all the classes or jobs we had to do in other classes*
* *UML diagram – Everyone it was hard to figure out the perfect connections between every node*
* *Service Broker IPO Chart – It was hard to completely grasp at first what the inputs were for service broker and how it gathered information from the other layers of the SOA*