1. Project Members:

* *Rohan Nair*
* *Prathan Choksi*
* *Joel John*
* *Edwin Constancia*
* *Abtin Ghaffari*

1. Accomplishments for the week -- and which team members participated/contributed

* *trans.java –* ***Responsible (Author):*** *Edwin Constancia* ***Reviewers:*** *Rohan, Edwin, Abtin, Joel*
* *ErrorMessage.java –* ***Responsible (Author):*** *Pratham Choksi* ***Reviewers/Accountable:*** *Pratham, Rohan, Abtin, Edwin*
* *Textbroker.java–* ***Responsible (Author):*** *Joel John* ***Reviewers:*** *Joel, Abtin, Edwin Pratham*
* *ServiceBroker.java:* ***Responsible (Author):*** *Rohan Nair*
* *Tax.java:* ***Responsible (Author):*** *Abtin Ghaffari* ***Reviewers/Accountable:*** *Edwin, Pratham, Joel, Rohan*
* *Sprint 1 update i.e IPO Charts updates, – Responsible: Edwin, Abtin, Pratham, Joel, Rohan*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Update IPOS, UML, Pseudocode, StoryBoard, High Level Architecture – Everyone – 4/20/2022*
* *Finish Code and Documentation – Everyone – 4/20/2022*

1. List of issues, problems, or concern(s)

* *Finding out the logic of the code*
* *We needed to find a way with everyone’s file to run smoothly with one another*
* *Unit testing when some parts were down at times, but later it was fixed.*